MOMENTUM AMP

Implementation Scope Document

Momentum AMP Scope Sign-off

Signed before the build begins. The baseline for build, testing and acceptance.

| Field | Value |
| --- | --- |
| Agency name | [Agency name] |
| Your name | [Name] |
| Your email | [Email] |
| Your title | [Title] |

TEMPLATE INSTRUCTIONS — DELETE BEFORE ISSUE This template produces the signed scope for every Enterprise implementation. It is written by Enterprise Solutions Consulting from the Momentum AMP Evaluate, Project Set-up and Discovery Workbook and from discovery sessions, and signed by the customer through the Momentum AMP Scope Sign-off. Once signed, it is the baseline for build, testing and acceptance. Rules for writing it: - Every in-scope line cites its source: an Evaluate, Project Set-up or Discovery Workbook question number (for example Evaluate 2.3, SU 2.4 or DW 3.6) or a dated session note (for example S-04, 14 Oct). Nothing goes into scope that discovery has not validated. - Text in [brackets] is a placeholder. Example rows in italics are guidance only; replace or delete them. - Unknowns go in Section 10 as open items with an owner and date, never into scope as assumed facts. - This is a customer-facing document. Do not include internal notes, internal role names, or internal process language. - Training scope is copied from the signed Order Form only. Do not add training entitlement here. - Delete any section that does not apply and write "Not applicable" under its heading, so the reader knows it was considered. Before issuing for signature: ☐ Every in-scope line has a source reference ☐ Commitments recorded on Page 4 of the AE Opportunity Record are reconciled against this scope ☐ Order Form elections match Section 1 and Section 3 ☐ Open items are closed, or each remaining one has an owner, date and agreed treatment ☐ Custom work has an Engineering feasibility decision on record ☐ Every required attachment in Section 12 is attached, named correctly and marked in the register ☐ This instructions section is deleted

# Document control

| Field | Value |
| --- | --- |
| Document | Momentum AMP Scope Sign-off (Implementation Scope Document) |
| Version | [v1.0] |
| Date issued | [Date] |
| Approved by | [Customer scope signatory] (Evaluate 2.3); Momentum AMP delivery lead |
| Status | [Draft / Issued for signature / Signed] |

| Version | Date | Change | Author |
| --- | --- | --- | --- |
| [v0.1] | [Date] | [First draft for review] | [Name] |

# 1. Agreement and engagement summary

This document defines the implementation of [products] for [Agency name], delivered under the Order Form dated [date]. Where this document and the Order Form or Master Services Agreement conflict, the Order Form and Master Services Agreement govern.

## Contract basis

| Item | Value |
| --- | --- |
| Order Form date | [Date] |
| Master Services Agreement date | [Date] |
| Products and modules elected | [List from Order Form] |
| Data migration elected | [Yes / No] |
| Training categories elected | [List from Order Form] |
| Target go-live date in Order Form | [Date] |

## Agency profile

| Item | Value | Source |
| --- | --- | --- |
| Legal entities | [Number and names] | Evaluate 1.6 |
| Locations | [Number and names] | SU 2.1 |
| Users by role | [Role: count] | SU 3.1 |
| Lines of business | [Active clients and policies by line] | SU 2.4 |
| Billing model | [Agency bill / direct bill / both] | Evaluate 4.9 |
| Current system | [System and version] | DW 3.1 |
| Licensed states | [States] | DW 7.1 |

# 2. Objectives, success measures and design decisions

These decisions govern every build choice. If a later request conflicts with them, it goes through change control.

## Objectives and success measures

| # | Objective (priority order) | How success is measured | Source |
| --- | --- | --- | --- |
| O-01 | [Objective] | [Measure and target, 12 months after go-live] | Evaluate 2.1, 2.2 |
| O-02 |  |  |  |
| O-03 |  |  |  |

## Design decisions

| # | Decision | Agreed position | Source |
| --- | --- | --- | --- |
| D-01 | Target operating model | [How the agency will operate 12 months after go-live] | DW 1.5 |
| D-02 | System of record | [Momentum AMP for all records / split as listed] | DW 1.6, 1.7 |
| D-03 | Workflows replicated as-is | [List] | DW 1.8 |
| D-04 | Workflows redesigned | [List] | DW 1.8 |
| D-05 | Go-live approach | [All at once / by location / by line of business / by entity] | DW 10.3 |
| D-06 | Day one vs. later phases | [See Section 3, Phase column] | DW 1.9 |

# 3. In scope by workstream

Each line is a deliverable that will be built, tested and accepted. Phase is Day one, Phase 2 (within 90 days) or Later. Example rows in italics show the expected level of detail.

| ID | Workstream | Deliverable | Detail | Phase | Source |
| --- | --- | --- | --- | --- | --- |
| SC-01 | Configuration | Agency, entity and location setup | [2 entities, 4 locations] | Day one | Evaluate 1.6, SU 2.1 |
| SC-02 | Configuration | Roles and permissions | [5 roles as listed in DW 7.7; entity data separation per DW 7.8] | Day one | DW 7.7–7.9 |
| SC-03 | Configuration | Sign-in | [Single sign-on with identity provider] | Day one | SU 3.2 |
| SC-04 | Workflows | Service workflows | [New business, endorsements, renewals, cancellations, certificates, claims] | Day one | DW 2.2–2.8 |
| SC-05 | Workflows | Compliance controls | [Pre-bind checks, binding authority limits, E&O controls] | Day one | DW 2.10, 2.11, 7.5 |
| SC-06 | Data migration | Conversion | See Section 5 | Day one | DW 3.x |
| SC-07 | Carriers | Download re-enrollment | [Number] carriers listed in Appendix A | Day one | DW 4.1–4.3 |
| SC-08 | Integrations | [Integration name] | [Direction, method, fallback] | [Phase] | DW 5.1–5.3 |
| SC-09 | Finance | General ledger, trust and bank account setup | [Per entity] | Day one | DW 6.1–6.6, 6.17 |
| SC-10 | Finance | Commission setup | [Agency and producer commissions, splits and overrides] | Day one | DW 6.11–6.15 |
| SC-11 | Finance | Accounting cutover | See Section 6 | Day one | DW 6.3–6.5 |
| SC-12 | Compliance | Surplus lines tax and filing setup | [States] | Day one | DW 7.3, 7.4 |
| SC-13 | Automation Center | Standard workflows | [List from DW 8.1] | [Phase] | DW 8.1 |
| SC-14 | Reporting | Standard reports | [List matched from DW 9.1] | Day one | DW 9.1–9.3 |
| SC-15 | Reporting | Custom reports | [List with agreed format] | [Phase] | DW 9.1, 9.4 |
| SC-16 | Training | Training per Order Form | [Elected categories only; groups by role] | Day one | Order Form, SU 3.1, DW 10.1, 10.2 |
| SC-17 | Go-live | Go-live and post go-live support | [Support period and exit criteria] | Day one | Order Form |

## Appendix references

- Appendix A: carrier list, Table 4.1 in the attached Discovery workbook (AT-03)

- Appendix B: integration inventory, Table 5.1 in the attached Discovery workbook (AT-03)

- Appendix C: report list with standard or custom disposition, Table 9.1 in the attached Discovery workbook (AT-03)

# 4. Out of scope

Anything not listed in Section 3 is out of scope. The items below were raised during discovery and are named here so there is no ambiguity.

| ID | Item | Reason | Path if wanted |
| --- | --- | --- | --- |
| OS-01 | [New carrier download setups not active today] | [Not elected] | Change request |
| OS-02 | [Custom integration] | [Pending feasibility decision] | Later phase or change request |
| OS-03 | [Custom Automation Center workflows] | [Require design estimate] | Change request |
| OS-04 | [Data cleanup of known quality issues] | Agency responsibility (DW 3.12) | Change request if Momentum AMP is to perform it |
| OS-05 | [Training beyond Order Form categories] | Not contracted | Change request |
| OS-06 | [Ongoing administration after handover] | Covered by ongoing support | Customer Success |

# 5. Data migration specification

This section fixes what converts, how far back, and what does not. The field-level map is maintained separately and approved before the first trial conversion. If data migration is not elected, write "Not applicable."

| Item | Agreed position | Source |
| --- | --- | --- |
| Source system and version | [System, version] | DW 3.1 |
| Extract method and delivery date | [Method; date] | DW 3.3, 3.4 |
| Volumes | [Clients; active policies; attachments and size] | SU 2.4, DW 3.5, 3.9 |
| History converted in full | [Years] | DW 3.6 |
| Older history | [Read-only archive / not migrated] | DW 3.7 |
| Commission history | [Migrated / starts fresh] | DW 3.16 |
| Custom fields | [Kept: list; retired: list] | DW 3.14 |
| Data cleanup | [Owner and deadline] | DW 3.12 |
| Trial conversions | [Number] before the final conversion | Session [ref] |
| Reconciliation tolerances | [Measure: tolerance] | DW 3.17 |
| Agency data reviewers | [Names; hours per week] | DW 3.19 |

| Data object | Converts | History | Notes |
| --- | --- | --- | --- |
| Clients and contacts | [Yes / No] | [Years] |  |
| Policies | [Yes / No] | [Years] |  |
| Activities and notes | [Yes / No] | [Years] |  |
| Attachments | [Yes / No] | [Years] |  |
| Open receivables and payables | [Yes / No] | At cutover |  |
| Closed accounting transactions | [Yes / No / summary balances only] |  |  |

# 6. Accounting cutover

Cutover is anchored to a month-end close. Go-live is the first business day after the agreed close. If the close is missed, go-live moves to the next month-end.

| Item | Agreed position | Source |
| --- | --- | --- |
| Cutover month-end | [Month] | DW 6.4 |
| Close completed by | [Business days after month-end] | DW 6.3 |
| Opening balances converted | [Receivables, payables, trust, bank] | DW 6.6–6.8 |
| Parallel first close | [Yes / No] | DW 6.5 |
| Retained accounting system sync | [System; owner; method] | DW 5.4, 6.16 |

- Final trial conversion includes opening balances, reconciled by the agency controller.

- Dress rehearsal runs [2 weeks] before cutover.

- The current system is closed to new transactions at the agreed close.

- Final conversion runs; opening and trust balances are reconciled before users go live.

- The first month-end close is completed [in parallel] and signed by the agency controller.

# 7. Assumptions and customer responsibilities

The timeline in Section 9 depends on these. If an assumption proves wrong or a responsibility is missed, the effect is assessed through change control.

## Assumptions

| ID | Assumption | If it proves wrong |
| --- | --- | --- |
| AS-01 | [The full data extract is delivered by the agreed date] | [Migration dates move day for day] |
| AS-02 | [Known data issues are cleaned up before the final trial conversion] | [Data accuracy sign-off is delayed] |
| AS-03 | [Carriers process re-enrollment within 60 days] | [Download for affected carriers follows go-live] |
| AS-04 | [Integration vendors provide access and support on time] | [Agreed fallback applies at go-live] |

## Customer responsibilities

| ID | Responsibility | Owner | Due | Source |
| --- | --- | --- | --- | --- |
| CR-01 | Deliver full data extract and attachment access | [Name] | [Date] | DW 3.4 |
| CR-02 | Complete data cleanup | [Name] | [Date] | DW 3.12 |
| CR-03 | Sign carrier re-enrollment forms | [Name] | Within [n] business days of request | DW 4.5 |
| CR-04 | Provide integration vendor contacts and credentials | [Name] | [Date] | DW 5.2 |
| CR-05 | Provide subject-matter experts at agreed hours per week | [Names] | Throughout | DW 10.7 |
| CR-06 | Review and approve migrated data | [Name] | Per Section 9 | DW 3.19 |
| CR-07 | Write and run user acceptance test scenarios | [Name] | Per Section 9 | Session [ref] |
| CR-08 | Controller availability for cutover and first close | [Name] | Cutover month | DW 6.4 |
| CR-09 | Confirm consent records before automated outreach | [Name] | Before Automation Center go-live | DW 7.11 |

# 8. Acceptance criteria and sign-off forms

The agency signs four forms during the implementation. Each confirms the criteria below are met, and work does not move to the next stage without it.

| Sign-off | What is confirmed | Signed by | Criteria |
| --- | --- | --- | --- |
| Momentum AMP Scope Sign-off | This document and its attachments | [Scope signatory] (Evaluate 2.3) | All open items closed or agreed in Section 10; all required attachments in Section 12 attached |
| Momentum AMP Data Accuracy Sign-off | Reconciliation results for migrated data and opening balances | [Data owner] (DW 3.18) | Results within tolerances in Section 5; opening balances reconcile |
| Momentum AMP Testing Sign-off | Results of the agency's test scenarios | [Agency project manager] (SU 1.6) | All agency test scenarios run; no open severity 1 or 2 defects |
| Momentum AMP Go-Live Sign-off | Cutover readiness and the go / no-go decision | [Decision-maker] (DW 10.8) | Scope, Data Accuracy and Testing Sign-offs complete; every readiness item Ready or N/A; no open severity 1 or 2 defects |

## Acceptance by deliverable

| Scope ID | Acceptance criterion | Accepted at |
| --- | --- | --- |
| SC-01 to SC-03 | [Configuration matches the agreed setup in a walk-through] | Testing Sign-off |
| SC-04, SC-05 | [Each workflow passes its agency test scenarios] | Testing Sign-off |
| SC-06 | [Record counts and samples within agreed tolerances] | Data Accuracy Sign-off |
| SC-07 | [Download active for every carrier whose re-enrollment is complete] | Go-Live Sign-off |
| SC-08 | [Integration test scripts pass end to end] | Testing Sign-off |
| SC-09 to SC-11 | [Opening and trust balances reconcile exactly; first close signed] | Data Accuracy Sign-off, then after go-live |
| SC-14, SC-15 | [Report output matches the agreed sample] | Testing Sign-off |
| SC-17 | [Post go-live exit criteria met] | Handover |

# 9. Milestones and timeline

Target go-live is [date], the first business day after the [month] close. Dates below are planned and depend on Section 7. Blackout dates from DW 10.5 are excluded.

| Milestone | Planned date | Depends on |
| --- | --- | --- |
| Momentum AMP Scope Sign-off complete | [Date] | Section 10 open items closed |
| Data extract received | [Date] | CR-01 |
| Configuration complete | [Date] | Scope Sign-off |
| Trial conversion 1 | [Date] | CR-01, CR-02 |
| Trial conversion 2 and Momentum AMP Data Accuracy Sign-off | [Date] | CR-06 |
| Agency testing and Momentum AMP Testing Sign-off | [Date] | CR-07 |
| Training delivered | [Date] | Testing Sign-off |
| Dress rehearsal | [Date] | Data Accuracy Sign-off |
| Momentum AMP Go-Live Sign-off | [Date] | Data Accuracy and Testing Sign-offs, training |
| Final conversion and go-live | [Date] | Go-Live Sign-off, month-end close |
| First month-end close signed | [Date] | CR-08 |
| Post go-live support ends; handover | [Date] | Exit criteria met |

# 10. Open items at signature

The target is zero open items at signature. Any item still open is listed with an owner, a due date and an agreed treatment, so signing does not commit either party to an unresolved position.

| ID | Open item | Owner | Due | Agreed treatment until closed |
| --- | --- | --- | --- | --- |
| OI-01 | [Feasibility decision on custom integration] | [Name] | [Date] | [Excluded from scope; added by change request if approved] |
| OI-02 |  |  |  |  |

If none: "There are no open items at signature."

# 11. Change control

After signature, any change to scope lines, design decisions, history depth, acceptance criteria or the cutover month goes through this process. Conversations and emails do not change scope.

- Either party submits a written change request describing the change and the reason.

- Momentum AMP assesses the effect on timeline, effort, cost and risk within [5] business days.

- Both parties review the assessment; any cost follows the Order Form and Master Services Agreement.

- The change takes effect only when signed by both parties and recorded in the change log below.

| CR # | Date | Change | Effect on timeline / cost | Approved by (agency) | Approved by (Momentum AMP) |
| --- | --- | --- | --- | --- | --- |
| CR-001 |  |  |  |  |  |

# 12. Attachments

The attachments below form part of this scope. The scope cannot be signed until every required attachment is attached and recorded in this register. If an attachment conflicts with this document, this document governs; the Order Form and Master Services Agreement govern over both.

Files are named question number_agency name_short description, matching the Discovery workbook. Completed forms use EV, SU or DW in place of the question number; Project Set-up documents start with SU.

## Completed forms

| ID | Attachment | Required | File name | Attached | Date |
| --- | --- | --- | --- | --- | --- |
| AT-01 | Completed Momentum AMP Evaluate | Yes | EV_[AgencyName]_Evaluate | [Yes / No] | [Date] |
| AT-02 | Completed Momentum AMP Project Set-up, including all tables | Yes | SU_[AgencyName]_ProjectSetup | [Yes / No] | [Date] |
| AT-03 | Completed Momentum AMP Discovery Workbook, including all tables | Yes | DW_[AgencyName]_DiscoveryWorkbook | [Yes / No] | [Date] |

## Agency documents (from the Project Set-up and Discovery Workbook Documents tabs)

| ID | Attachment | Required | File name | Attached | Date |
| --- | --- | --- | --- | --- | --- |
| AT-04 | Agency logo files, brand colors and fonts | Yes | SU2.2_[AgencyName]_BrandAssets | [Yes / No] |  |
| AT-05 | Sample of current reports (top 5) | Yes | 11.1_[AgencyName]_TopReports | [Yes / No] |  |
| AT-06 | Chart of accounts | Yes | 11.2_[AgencyName]_ChartOfAccounts | [Yes / No] |  |
| AT-07 | Recent trust reconciliation | If agency bill or both | 11.3_[AgencyName]_TrustReconciliation | [Yes / No / N/A] |  |
| AT-08 | Sample carrier commission statements | Yes | 11.4_[AgencyName]_CommissionStatements | [Yes / No] |  |
| AT-09 | Producer commission schedule | Yes | 11.5_[AgencyName]_ProducerCommissionSchedule | [Yes / No] |  |
| AT-10 | Written procedures or SOPs | If provided | 11.6_[AgencyName]_SOPs | [Yes / No / N/A] |  |
| AT-11 | Sample data extract or field list | If moving data | 11.7_[AgencyName]_DataExtractSample | [Yes / No / N/A] |  |
| AT-12 | Org chart with roles | Yes | 11.8_[AgencyName]_OrgChart | [Yes / No] |  |

## Momentum AMP records

| ID | Attachment | Required | File name | Attached | Date |
| --- | --- | --- | --- | --- | --- |
| AT-13 | Discovery session notes cited as sources (S-01, S-02 …) | If cited | S-[nn]_[AgencyName]_SessionNotes | [Yes / No / N/A] | [Dates] |
| AT-14 | Order Form (reference copy) | Yes | OF_[AgencyName]_OrderForm | [Yes / No] | [Order Form date] |

Any attachment marked N/A needs a one-line reason here: [reason].

# 13. Sign-off

By signing, both parties agree that this document, together with the attachments listed in Section 12, is the complete scope of the implementation. They also agree that open items are treated as stated in Section 10, and that later changes follow Section 11.

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Agency scope signatory | [Name] (Evaluate 2.3) |  |  |  |
| Agency controller (Sections 5 and 6) | [Name] |  |  |  |
| Momentum AMP delivery lead | [Name] |  |  |  |
| Momentum AMP account executive | [Name] |  |  |  |